## Slide 1
The Complete Goal: Language to Safer RL
1
"Reach the goal. If you get too close to a hazard, return to a safe distance within the allowed time."
User
command
Translate safety
to STL
Monitor the
trajectory
Produce an
RL cost
Learn task +
safer behavior
"Too close -> recover in time" becomes a rule, a trajectory check, a safety cost, and finally a training signal.
Language-Grounded STL Safe RL | Stage I progress
Notes: [Sources]
- /Users/yuhang/Downloads/STL/PROJECT_CONTEXT.md
- /Users/yuhang/Downloads/STL/README.md

## Slide 2
Why the Research Is Split into Three Stages
2
The full chain contains three independent questions:
1. STL execution
Can a correct STL rule be monitored and used by RL?
2. Language translation
Can natural language be translated into STL accurately?
3. Broader setting
What changes with vague language, complex environments, and real robots?
If one end-to-end experiment fails, the cause is ambiguous:
Translation
was wrong
Grounding
was wrong
Monitor
was wrong
Cost never
reached RL
RL did not
learn
Separating the stages makes each failure interpretable.
Language-Grounded STL Safe RL | Stage I progress
Notes: [Sources]
- /Users/yuhang/Downloads/STL/PROJECT_CONTEXT.md
- /Users/yuhang/Downloads/STL/docs/stage1_plan.md

## Slide 3
Each Stage Answers One Question
3
Stage I: Gold STL
A human provides one correct STL rule.
Validate STL -> monitor -> cost -> Safe RL.
CURRENT
Stage II: Controlled NL
Use clear commands with explicit objects, distances, and deadlines.
Validate NL -> STL -> Safe RL.
Stage III: Broader tests
Add vague language, moving hazards, sensing error, more STL structures, and more complex environments.
Current work is Stage I: language translation is intentionally excluded.
Language-Grounded STL Safe RL | Stage I progress
Notes: [Sources]
- /Users/yuhang/Downloads/STL/README.md
- /Users/yuhang/Downloads/STL/DECISIONS.md

## Slide 4
Stage I Tests the Downstream Chain First
4
Can one correct STL rule monitor trajectories, produce a safety cost, and help Safe RL reduce temporal violations while still reaching the goal?
DONE
1. Environment
and signal
DONE
2. Rule and
parameters
DONE
3. Monitor and
STL cost
NEXT
4. OmniSafe
wrapper
LATER
5. Train three
agents
LATER
6. Compare safety
and task performance
Language-Grounded STL Safe RL | Stage I progress
Notes: [Sources]
- /Users/yuhang/Downloads/STL/docs/CURRENT_STAGE1_STATUS.md
- /Users/yuhang/Downloads/STL/docs/stage1_plan.md

## Slide 5
The Benchmark Fixes the Environment and Signal
5
SafetyPointGoal1-v0
A simple 2D navigation task
The environment contains
- one 2D Point agent
- one goal
- several static hazards
- task reward for reaching the goal
- native Safety-Gymnasium hazard cost
Our safety signal
d_t = distance from the agent
to the nearest hazard center
At every step, the monitor receives one distance value from the environment.
This fixes what is measured before we ask whether RL can learn from it.
Language-Grounded STL Safe RL | Stage I progress
Notes: [Sources]
- /Users/yuhang/Downloads/STL/docs/environment_inspection.md
- /Users/yuhang/Downloads/STL/src/safety_stl/signals.py
- /Users/yuhang/Downloads/STL/references/code-notes/safety-gymnasium-selected/goal_level1.py

## Slide 6
One Rule Defines the Recovery Task
6
When the agent first enters the warning zone, it must return to the safe distance before the deadline.
Fixed parameters
warning distance = 0.45
safe distance = 0.55
deadline = 79 steps
After the first d_t < 0.45, the agent must achieve d_t >= 0.55 within 79 steps.
Two distances create a recovery buffer
d_t < 0.45
Warning begins
0.45 <= d_t < 0.55
Recovery is still pending
d_t >= 0.55
Recovery is complete
Language-Grounded STL Safe RL | Stage I progress
Notes: [Sources]
- /Users/yuhang/Downloads/STL/configs/stage1_rule.yaml
- /Users/yuhang/Downloads/STL/docs/stage1_rule_monitor_spec.md
- /Users/yuhang/Downloads/STL/docs/rule_calibration_report.md

## Slide 7
The Monitor Turns Recovery into an RL Cost
7
The monitor reads d_t at every step and keeps one recovery state:
INACTIVE
No recovery obligation is open.
PENDING
The warning zone was entered; the deadline is running.
OVERDUE
The deadline passed before recovery.
The state becomes a cost only when the outcome is known:
Recovered within 79 steps
STL cost = 0
Deadline missed
STL cost = 1
Episode ends while pending
terminal unresolved -> cost = 1
This numerical cost is the signal that Safe RL can optimize.
Language-Grounded STL Safe RL | Stage I progress
Notes: [Sources]
- /Users/yuhang/Downloads/STL/docs/stage1_rule_monitor_spec.md
- /Users/yuhang/Downloads/STL/src/safety_stl/monitor.py

## Slide 8
Rule and Monitor Checks Are Complete
8
COMPLETED
Three independent checks agree on the declared cases:
Online monitor
Runs causally during the episode.
Direct offline oracle
Re-evaluates the saved trajectory independently.
RTAMT reference
Provides an external STL semantics check.
Why K = 79
95th percentile = 63 steps
63 x 1.25 = 78.75
ceil(78.75) = 79 steps
What the completed work proves
- 79 steps is evidence-based and generally achievable here.
- Environment, distance signal, monitor, cost, visualization, and logs run together.
It does not yet prove that a trained Safe RL policy will reduce violations.
Language-Grounded STL Safe RL | Stage I progress
Notes: [Sources]
- /Users/yuhang/Downloads/STL/docs/rule_calibration_report.md
- /Users/yuhang/Downloads/STL/docs/monitor_agreement_report.md
- /Users/yuhang/Downloads/STL/docs/visualization.md

## Slide 9
Next: Build the OmniSafe Wrapper
9
The wrapper connects the tested STL cost to Safe RL without changing the benchmark task.
Environment step
Keep the task reward, native hazard cost, distance signal, and monitor state separate.
OmniSafe wrapper
Expose the selected safety cost in the format expected by the Safe RL algorithm.
First integration test
Run a short update and verify that OmniSafe receives the intended STL cost.
After the wrapper passes, train three matched agents:
TASK ONLY
NATIVE HAZARD COST
STL COST
Compare goal-reaching performance and temporal safety violations.
Language-Grounded STL Safe RL | Current next step: OmniSafe wrapper
Notes: [Sources]
- /Users/yuhang/Downloads/STL/docs/CURRENT_STAGE1_STATUS.md
- /Users/yuhang/Downloads/STL/docs/stage1_plan.md
- /Users/yuhang/Downloads/STL/AGENTS.md